AWS SMART ASSET
LIFECYCLE TRACKER

Four-Week Project Completion Report

Secure • Serverless • AI-assisted • Monitored

| Prepared by | Emiliana Sena |
| --- | --- |
| Project | AWS Smart Asset Lifecycle Tracker |
| Delivery period | Weeks 1–4 |
| Report date | October 2026 |

Submission note

This report consolidates the architecture, implementation, testing, deployment, monitoring, documentation, and demonstration work completed across the four project milestones.

# Contents and document guide

| Section | Topic |
| --- | --- |
| 1 | Executive summary |
| 2 | Project scope and success criteria |
| 3 | Week 1 — secure foundation and asset inventory |
| 4 | Week 2 — private photo workflow and AI analysis |
| 5 | Week 3 — depreciation and maintenance intelligence |
| 6 | Week 4 — security, monitoring, and finalization |
| 7 | Solution architecture |
| 8 | Data model and API reference |
| 9 | Identity, authorization, and security controls |
| 10 | Testing and verification evidence |
| 11 | Operations, deployment, cost, and cleanup |
| 12 | Final demonstration plan and deliverables |
| 13 | Challenges, resolutions, reflection, and next steps |

This document is designed for two uses: read Sections 1–6 as the project story, or use Sections 7–12 as an assessor-ready reference during the live demonstration.

# 1. Executive summary

The AWS Smart Asset Lifecycle Tracker is a secured serverless application for recording, viewing, maintaining, and evaluating organizational assets. Over four weeks, the solution progressed from an authenticated inventory foundation to a production-oriented system with private photo storage, AI-assisted metadata, depreciation calculations, maintenance records and recommendations, role-based permissions, operational monitoring, and final submission documentation.

| OUTCOME | A working Cognito-protected web application backed by API Gateway, Lambda, DynamoDB, private S3 storage, Amazon Bedrock, EventBridge, SNS, and CloudWatch. |
| --- | --- |

| SECURITY | Unauthenticated requests return 401; restricted operations return 403; asset photographs remain private and are delivered through short-lived authorized URLs. |
| --- | --- |

| QUALITY | Backend validation, role tests, photo tests, maintenance tests, security tests, SAM linting, and the production frontend build were completed successfully. |
| --- | --- |

## Business value delivered

Centralized asset inventory with search, ownership, department, status, condition, location, and lifecycle information.

Secure asset-photo intake with human review of AI-generated category and description suggestions.

Automatic straight-line depreciation and an estimated replacement date for financial planning.

Maintenance history with server-trusted technician identity, deterministic schedules, and AI-assisted recommendations.

Role-aware access for Administrators, Auditors, Managers, Technicians, and Employees.

Operational visibility through CloudWatch logs, alarms, dashboard widgets, X-Ray tracing, and defined log retention.

## Final implementation status

| Capability | Status | Evidence |
| --- | --- | --- |
| Cognito login and logout | Complete | Amplify Authenticator; protected API; access removed after logout |
| Manual asset entry | Complete | Validated POST /assets workflow |
| Secure photo upload | Complete | Private S3 bucket and presigned POST |
| AI photo analysis | Complete | Bedrock Nova Lite structured output plus human review |
| Depreciation | Complete | Straight-line calculation exposed in asset views |
| Maintenance tracking | Complete | Create/list/update/delete workflows with authorization |
| AI maintenance advice | Complete | Validated JSON recommendation and deterministic schedule |
| Monitoring | Complete | CloudWatch dashboard, alarms, logs, retention, tracing |

# 2. Project scope and success criteria

The project was implemented as a serverless AWS application with infrastructure defined in AWS SAM. The scope combined business functionality, least-privilege access, secure media handling, responsible AI use, and operational readiness.

## Core user journeys

Sign in through Amazon Cognito and receive access based on group membership and department claims.

Create an asset manually or attach a photograph through a secure upload form.

Review and correct AI-generated asset information before saving authoritative data.

Browse only the assets and photos permitted by the authenticated role.

Review depreciation, maintenance history, schedules, and AI-assisted recommendations.

Record service activity while the backend derives performedBy from Cognito claims.

Observe application health through CloudWatch and receive scheduled maintenance alerts through SNS.

## Engineering principles

| Principle | Implementation |
| --- | --- |
| Authentication first | Cognito authorizer is the API default; only /health is intentionally public. |
| Authorization in the backend | Role, department, assignment, and record ownership checks are enforced server-side. |
| Private by default | S3 public access is blocked; asset photos are accessed with short-lived presigned URLs. |
| Human-reviewed AI | AI output is validated and marked NeedsReview or NeedsManualEntry before use. |
| Deterministic business rules | Dates and depreciation values are calculated in application code, not delegated to AI. |
| Infrastructure as code | AWS SAM defines the API, functions, data, storage, schedules, notifications, and monitoring. |
| Observable operations | Structured logs, tracing, alarms, retention, and dashboard widgets support troubleshooting. |

# 3. Week 1 — secure foundation and asset inventory

Week 1 established the application skeleton and its security boundary. The outcome was an authenticated React frontend, a protected REST API, DynamoDB persistence, role-aware asset access, and repeatable deployment through AWS SAM.

## Work completed

Created the AWS SAM template and environment parameterization for dev, test, and prod.

Implemented a React/Vite frontend hosted through AWS Amplify.

Configured Amazon Cognito user pool, web client, custom department attribute, and five user groups.

Configured API Gateway with Cognito as the default authorizer and explicit 401/403 gateway responses.

Implemented Python Lambda handlers for create, list, get, and update asset operations.

Created a DynamoDB single-table design with PAY_PER_REQUEST billing, encryption, point-in-time recovery, and retained data protection.

Implemented asset validation, normalized index fields, unique asset-tag reservations, pagination tokens, and role-filtered listings.

Added a public /health endpoint while keeping business data protected.

## Asset authorization model

| Role | Asset visibility | Asset changes |
| --- | --- | --- |
| Administrator | All assets | Full authorized asset administration |
| Auditor | All assets for audit | Read-only |
| Manager | Department assets | Read-focused; API rules govern allowed changes |
| Technician | Department assets | Operational fields and permitted maintenance actions |
| Employee | Only assigned assets | Read-only for asset data |

## Key quality controls

Duplicate asset tags are prevented using transactional reservations instead of relying on an eventually consistent scan.

Assignment and department fields are normalized so global secondary indexes remain queryable and valid.

Managers and Technicians use DepartmentIndex; Employees use AssignedUserIndex; Administrators and Auditors can use full authorized scans.

Malformed JSON, missing required fields, unsupported values, and prohibited field updates return structured client errors.

# 4. Week 2 — private photo workflow and AI analysis

Week 2 added secure asset-photo handling and AI assistance without making uploaded files public or treating model output as authoritative.

## Secure upload and storage flow

An authenticated Administrator or Technician requests a short-lived upload form.

The backend validates role, department, file type, and upload constraints.

The browser uploads directly to the private S3 bucket under a pending/ key by using a presigned POST.

An S3 event invokes the photo-analysis Lambda.

Amazon Bedrock Nova Lite analyzes the image and returns constrained structured JSON.

The analysis is stored in DynamoDB with a review status.

The user reviews, corrects, or manually replaces the suggestion before creating the asset.

## Security and reliability controls

| Control | Implementation |
| --- | --- |
| Public access prevention | All four S3 public-access-block settings enabled; BucketOwnerEnforced ownership. |
| Encryption | S3 server-side encryption with AES-256. |
| Upload restriction | Short-lived presigned form with content-type and size conditions. |
| Object scope | Upload Lambda can write only pending/*; asset API can read only pending/* and assets/*. |
| Authorized viewing | Backend rechecks asset visibility before returning a 300-second presigned GET URL. |
| AI output validation | Required fields and enumerations are validated before the suggestion is accepted. |
| Manual fallback | NeedsManualEntry is supported when an image cannot be identified safely. |

## Frontend work

Added upload controls and upload-status messaging to the create-asset experience.

Added a role-filtered photo gallery that shows only photos tied to assets the user can read.

Displayed AI suggestion fields, review state, asset metadata, and compact image cards.

Resolved duplicate inventory rendering introduced during conflict resolution and rebuilt the production bundle.

# 5. Week 3 — depreciation and maintenance intelligence

Week 3 extended the tracker from inventory management into lifecycle planning. The application now calculates asset value, records service history, schedules maintenance, and produces bounded AI recommendations.

## Depreciation implementation

Straight-line depreciation is calculated in backend code so the result is deterministic and testable. The model uses purchase value, salvage value, useful life in months, and in-service date.

Monthly depreciation = (purchase value − salvage value) ÷ useful life in months

Current book value never falls below salvage value.

Elapsed service months determine accumulated depreciation.

Estimated replacement date is derived from in-service date plus useful life.

Invalid or incomplete legacy data produces a safe unavailable result instead of breaking the asset response.

## Maintenance record design

| Field | Rule |
| --- | --- |
| maintenanceId | Generated by the backend, for example MNT-0001 or a unique application identifier. |
| performedDate | ISO date; embedded in the DynamoDB sort key for chronological queries. |
| maintenanceType | Validated supported value such as Preventive, Corrective, Inspection, Cleaning, or Repair. |
| description | Required service notes, trimmed and validated. |
| performedBy | Always derived from authenticated Cognito sub; never trusted from request JSON. |
| cost | Finite, non-negative Decimal normalized to two places. |
| conditionAfter | Optional supported condition value. |
| nextMaintenanceDate | Optional ISO date used by scheduling logic. |

## Maintenance capabilities

Create and list maintenance records beneath the asset partition.

Update records with ownership/role checks and optimistic concurrency protection.

Move records atomically when performedDate changes because the date is part of the sort key.

Allow only Administrators to delete maintenance records; authorized Technicians may edit their own eligible records.

Read every maintenance query page so schedules and history are complete.

Compute deterministic maintenance and cleaning schedules from asset category, age, condition, and history.

## AI-assisted recommendation design

The Bedrock prompt receives a privacy-minimized asset context, up to ten maintenance records, and the authoritative deterministic schedule. Temperature is zero, output must be JSON, and the backend validates every returned field.

| Output field | Constraint |
| --- | --- |
| recommendedActions | List of 1–5 non-empty practical actions |
| riskLevel | Low, Medium, High, or Critical |
| rationale | Short non-empty explanation |
| reviewStatus | NeedsReview or NeedsManualEntry |

# 6. Week 4 — security, monitoring, and finalization

Week 4 hardened the system, added assessor-ready security evidence, completed operational monitoring, and consolidated the required documentation and demonstration materials.

## Required security tests

| Requirement | Result | Evidence |
| --- | --- | --- |
| Unauthenticated user is redirected to login | Pass | Amplify Authenticator gates the application shell. |
| API request without a valid token returns 401 | Pass | Live curl tests returned structured 401 for missing and invalid tokens. |
| Auditor cannot modify an asset | Pass | Automated role test verifies a blocked update. |
| Photographs are not publicly accessible | Pass | Direct bucket request returned HTTP 403. |
| Authorized users can access photographs securely | Pass | Authenticated request returned HTTP 200 and a 300-second photo URL. |
| Credentials and tokens are not stored in source | Pass | Environment variables, Cognito sessions, IAM roles, and repository checks are used. |
| Invalid or malicious input is rejected | Pass | Malformed JSON, unsupported methods, invalid enums, dates, values, and access attempts are rejected. |

## Monitoring work completed

Enabled active tracing for Lambda and API Gateway.

Created CloudWatch alarms for Lambda errors and throttles, API Gateway 5XX responses, scheduler failures, and DynamoDB read/write throttles.

Created a CloudWatch dashboard for API, Lambda, DynamoDB, and maintenance operations.

Configured SNS alarm actions and optional email subscriptions.

Set explicit 30-day retention for production Lambda logs and 14-day retention for the test API log group.

Verified the deployed dashboard, alarm states, log groups, and active DynamoDB indexes in us-east-1.

## Final documentation produced

| Document | Purpose |
| --- | --- |
| Architecture and data model | Explains services, trust boundaries, PK/SK patterns, and indexes. |
| Cognito permissions | Defines group visibility and allowed actions. |
| Depreciation | Documents formulas, rules, edge cases, and examples. |
| AI recommendations | Captures prompt constraints and structured-output schema. |
| Security testing | Records automated and live test procedures and expected outcomes. |
| Monitoring | Documents dashboard, alarms, logs, retention, and operational response. |
| Final demonstration | Provides the required 12-step live demo sequence. |
| Cost estimate and reflection | Summarizes serverless cost drivers, cleanup, lessons, and improvements. |

# 7. Solution architecture

## Service responsibilities

| AWS service | Responsibility |
| --- | --- |
| AWS Amplify | Hosts and continuously deploys the React/Vite frontend from the Git repository. |
| Amazon Cognito | Authenticates users and supplies group, subject, and department claims. |
| Amazon API Gateway | Publishes REST endpoints and enforces Cognito authentication by default. |
| AWS Lambda | Runs asset, upload, analysis, maintenance, scheduler, and health logic. |
| Amazon DynamoDB | Stores assets, tag reservations, photo analyses, and maintenance records. |
| Amazon S3 | Stores private asset photographs and triggers analysis for pending uploads. |
| Amazon Bedrock | Runs Nova Lite for photo metadata and maintenance recommendations. |
| Amazon EventBridge | Invokes the daily maintenance scheduler. |
| Amazon SNS | Distributes maintenance notifications and CloudWatch alarm notifications. |
| Amazon CloudWatch/X-Ray | Provides logs, metrics, alarms, dashboard views, and distributed traces. |

## Primary trust boundaries

Browser to API: requests must carry a valid Cognito token; authorization is repeated inside Lambda.

Browser to S3: uploads use narrowly scoped temporary forms; downloads use narrowly scoped temporary URLs.

Lambda to AWS services: IAM policies grant only required DynamoDB, S3, Bedrock, SNS, and logging actions.

AI to application: model responses are untrusted until parsed and validated against the expected schema.

# 8. Data model and API reference

## DynamoDB single-table patterns

| Entity | Partition key (PK) | Sort key (SK) | Purpose |
| --- | --- | --- | --- |
| Asset | ASSET#<assetId> | METADATA | Authoritative asset record and lifecycle fields |
| Tag reservation | TAG#<normalizedTag> | RESERVATION | Transactional uniqueness guarantee |
| Maintenance | ASSET#<assetId> | MAINTENANCE#<date>#<id> | Chronological service history |
| Photo analysis | PHOTO#<objectKey> | ANALYSIS | AI suggestion and processing status |

## Global secondary indexes

| Index | Partition key | Used by | Deployment status |
| --- | --- | --- | --- |
| AssignedUserIndex | assignedUserId | Employees listing their assigned assets | ACTIVE |
| DepartmentIndex | department | Managers and Technicians listing department assets | ACTIVE |

## REST endpoints

| Method | Path | Purpose | Authentication |
| --- | --- | --- | --- |
| GET | /health | Health check | Public by design |
| POST | /assets | Create asset | Cognito + role checks |
| GET | /assets | List authorized assets | Cognito + scoped query |
| GET | /assets/{assetId} | Get authorized asset | Cognito + object check |
| PUT | /assets/{assetId} | Update permitted fields | Cognito + role/field checks |
| GET | /assets/{assetId}/photo | Get short-lived photo URL | Cognito + asset authorization |
| POST | /photo-uploads | Request secure upload form | Administrator/Technician |
| GET | /photo-analysis | Read photo analysis | Cognito |
| POST | /assets/{assetId}/maintenance | Create maintenance record | Administrator/Technician |
| GET | /assets/{assetId}/maintenance | List history and schedule | Authorized asset reader |
| PUT | /assets/{assetId}/maintenance/{id} | Update eligible record | Administrator/own Technician record |
| DELETE | /assets/{assetId}/maintenance/{id} | Delete record | Administrator |
| POST | /assets/{assetId}/maintenance-recommendation | Generate AI advice | Administrator/Technician |

# 9. Identity, authorization, and security controls

## Cognito group permissions

| Group | Read scope | Create/update | Maintenance | Photo upload |
| --- | --- | --- | --- | --- |
| Administrator | All assets | Full permitted management | Create, edit, delete, AI | Allowed |
| Auditor | All assets | Blocked | Read only | Blocked |
| Manager | Department | Restricted | Read department history | Blocked |
| Technician | Department | Operational permitted fields | Create/edit own, AI | Allowed |
| Employee | Assigned only | Blocked | Read assigned history | Blocked |

## Defense-in-depth controls

| Layer | Control |
| --- | --- |
| Identity | Cognito user pool, secure password policy, token revocation, optional TOTP MFA, short token validity. |
| API | Default Cognito authorizer, explicit unauthenticated/forbidden gateway responses, CORS controls. |
| Application | Role, department, assignment, ownership, allowed-field, and immutable-field checks. |
| Validation | Strict JSON parsing, required fields, types, date formats, finite decimals, enums, lengths, and method routing. |
| Data | DynamoDB encryption, PITR, conditional writes, transactions, pagination, and retained resources. |
| Media | Private bucket, public access block, encryption, presigned upload/download, key-prefix checks. |
| AI | Minimal context, deterministic temperature, schema validation, no invented facts, mandatory human review state. |
| Operations | CloudWatch logs, alarms, dashboard, tracing, retention, and SNS notifications. |
| Secrets | No passwords, access keys, secret keys, session tokens, or Cognito JWTs stored in source. |

## Security-test command evidence

Representative live checks were executed against the deployed dev API and private photo bucket. Missing and invalid tokens returned HTTP 401, a public bucket request returned HTTP 403, and an authorized photo request returned HTTP 200 with expiresIn set to 300 seconds. Tokens were supplied through the shell environment for testing and were not committed.

# 10. Testing and verification evidence

## Automated test coverage

| Area | Examples verified |
| --- | --- |
| Domain and role rules | Create/update permissions, assignment visibility, department visibility, auditor read-only behavior. |
| Unique tags | Transactional reservation, concurrent conflict, legacy scan pages, rename reservation moves. |
| Asset listing | GSI routing, pagination tokens, all-page behavior, authorized views. |
| Photo upload/gallery | Missing claims, type limits, department rules, private URL generation, unauthorized denial. |
| Photo analysis | Structured output, manual fallback, prompt safety, required estimates, invalid model response. |
| Depreciation | Monthly calculation, accumulated depreciation, floor at salvage value, replacement date, edge cases. |
| Maintenance validation | Required fields, supported types, dates, costs, optional normalization, non-finite values. |
| Maintenance API | Create/list/update/delete, identity provenance, paging, optimistic concurrency, role restrictions. |
| Maintenance recommendation | Category intervals, overdue/due soon, condition effects, missing dates, deterministic request. |
| Scheduler | All scan pages, history use, skipped bad assets, SNS summary, no-alert behavior. |
| Week 4 security | No identity 401, auditor blocked, cross-user denial, malformed JSON, unsupported method 405. |

## Recorded verification results

| Verification | Result |
| --- | --- |
| Python syntax compilation for asset API and maintenance modules | Pass |
| Backend unit-test suite during final integration | 169 tests passed |
| Week 4 security-requirement suite after helper update | 5 tests passed |
| AWS SAM validate --lint | Valid SAM template |
| AWS SAM build --no-cached | Build succeeded |
| Vite production build | Build succeeded; bundle-size advisory only |
| Git conflict-marker scan and git diff --check | Clean after resolution |
| Team pull request #45 continuous integration | Backend, frontend, and infrastructure checks passed |

## Notable defect fixes

Moved the 405 MethodNotAllowed response outside the PUT-only branch so unsupported methods return a response instead of None.

Corrected malformed IAM policy property Resources to Resource.

Removed duplicated inventory table markup that rendered assets twice in Amplify.

Resolved duplicate React state declarations and mismatched JSX table tags introduced during merge conflict resolution.

Aligned maintenance validation fields with the integrated API model and retained non-finite cost protection.

Updated security-test helpers to match the four-value API test loader signature.

# 11. Operations, deployment, cost, and cleanup

## Deployment inventory

| Item | Value |
| --- | --- |
| AWS Region | us-east-1 |
| CloudFormation stack | smart-asset-tracker-dev |
| API base URL | https://50pcp5pl40.execute-api.us-east-1.amazonaws.com/dev |
| Amplify production URL | https://main.dx980x98nt3d5.amplifyapp.com |
| Personal repository | https://github.com/emasena/smart-asset-lifecycle-tracker |
| Team repository | https://github.com/PellizzoniCode/saltracker |
| CloudWatch dashboard | smart-asset-lifecycle-dev |
| Photo bucket | smart-asset-tracker-dev-photos-793323450567-us-east-1 |

## Operational checks completed

CloudFormation stack update completed successfully after sequential DynamoDB GSI creation.

AssignedUserIndex and DepartmentIndex were verified ACTIVE.

CloudWatch dashboard was retrieved successfully by name.

Application alarms were verified in OK state at the time of inspection.

Lambda log groups and retention periods were enumerated and corrected.

Amplify was configured to auto-build the main production branch.

## Cost model

A monthly AWS cost estimate was prepared using serverless, pay-for-use assumptions. The architecture avoids continuously running compute and uses PAY_PER_REQUEST DynamoDB billing, Lambda request/duration pricing, S3 storage and requests, Bedrock inference, API Gateway requests, CloudWatch ingestion/retention, SNS delivery, and Amplify build/hosting as the main cost drivers.

| Cost driver | How cost is controlled |
| --- | --- |
| Lambda and API Gateway | Short functions, bounded payloads, pagination, and low idle cost. |
| DynamoDB | On-demand billing, targeted GSI queries, transactional writes only where required. |
| S3 | Lifecycle-aware private object storage and bounded uploads. |
| Bedrock | Nova Lite, deterministic prompts, limited context, capped output tokens, user-triggered calls. |
| CloudWatch | Explicit retention prevents indefinite log-storage growth. |
| SNS/EventBridge | One scheduled daily check and summary notifications rather than per-asset messages. |

## Cleanup checklist

Export any evidence or data that must be retained before teardown.

Empty retained S3 objects only when deletion is intended; the bucket is protected by retention policies.

Review DynamoDB retention and point-in-time recovery before stack deletion.

Delete unused Amplify branches/build artifacts, CloudWatch dashboards/alarms, SNS subscriptions, and test log groups.

Remove test users and revoke temporary credentials or tokens; never place them in documentation or source control.

# 12. Final demonstration plan and deliverables

## Required 12-step demonstration

| Step | Action | Expected evidence |
| --- | --- | --- |
| 1 | Open the Amplify URL while signed out | Login screen blocks application access |
| 2 | Sign in with a Cognito user | Authenticated application loads |
| 3 | Create an asset manually | Validated asset appears in authorized inventory |
| 4 | Upload a photograph for a new asset | Private upload succeeds and analysis begins |
| 5 | Review and correct AI information | Human-edited values are saved |
| 6 | Use manual fallback for an unclear image | Asset can be completed without relying on AI |
| 7 | Open an asset with financial fields | Depreciation and replacement date are displayed |
| 8 | Create a maintenance record | Record stores authenticated performedBy identity |
| 9 | Generate a maintenance recommendation | Schedule and validated AI advice are displayed |
| 10 | Attempt a restricted action | API/UI blocks the action with 403 or hides the control |
| 11 | Open CloudWatch dashboard/logs | Metrics, alarms, and recent Lambda activity are visible |
| 12 | Log out and revisit the app | Application access is removed and login is required |

## Submission-material checklist

| Deliverable | Prepared |
| --- | --- |
| Working application URL | Yes |
| Git repository | Yes — personal and team repositories |
| Architecture diagram | Yes |
| Infrastructure-as-Code templates | Yes — AWS SAM |
| DynamoDB data-model documentation | Yes |
| Cognito groups and permissions | Yes |
| Working-application screenshots | Captured during demo/submission preparation |
| Depreciation documentation | Yes |
| AI prompt and structured-output example | Yes |
| Security test results | Yes |
| CloudWatch dashboard/log screenshots | Captured during monitoring verification |
| Estimated monthly AWS cost | Yes |
| Team contribution summary | Git history and PR records provide the authoritative record |
| Final presentation slides | Yes — Week 3 deck plus final presentation preparation |
| Short project reflection | Yes |

Credential safety: submission packages must not contain AWS passwords, access keys, secret keys, session tokens, Cognito tokens, or copied browser storage.

# 13. Challenges, resolutions, reflection, and next steps

## Key challenges and how they were resolved

| Challenge | Resolution |
| --- | --- |
| Complex Git integration | Resolved multi-file conflicts by preserving the Week 3 features and the newer develop-branch security, pagination, maintenance-edit, and monitoring changes; rebuilt and retested afterward. |
| Amplify showed inventory twice | Removed duplicated JSX table fragments, conflict markers, and repeated state declarations; production build then succeeded. |
| API returned no response for unsupported methods | Corrected handler indentation so the 405 response is reachable. |
| IAM/SAM deployment failures | Corrected policy syntax and dashboard/alarm structure, validated with SAM lint, then rebuilt and deployed. |
| DynamoDB index updates | Allowed the first GSI to finish before CloudFormation created the second; verified both ACTIVE. |
| Photo authorization testing | Used a valid Cognito ID token and confirmed private/public behavior with live HTTP tests. |
| AI reliability | Used deterministic configuration, structured prompts, schema validation, bounded context, and human-review states. |

## Project reflection

The strongest result of the project is the combination of useful AI assistance with conventional security and deterministic business logic. Bedrock improves data entry and maintenance planning, but the system does not delegate identity, authorization, depreciation, scheduling dates, or final approval to the model. The four-week progression also demonstrated why integration quality matters: a feature is not complete until conflict resolution, deployment, live authorization checks, monitoring, and documentation all agree with the code.

## Recommended next steps

Add browser end-to-end tests for login, manual entry, upload, maintenance, restricted actions, and logout.

Replace wildcard CORS in production with the exact Amplify origin while retaining local development origins where needed.

Add an S3 lifecycle policy for abandoned pending uploads and optional archive/delete rules for retired asset photos.

Add CloudWatch anomaly detection or service-level objectives for error rate, latency, and failed photo analysis.

Split the large frontend JavaScript bundle with dynamic imports for faster initial loading.

Add export/reporting features for auditors and lifecycle-cost analysis for managers.

Automate environment cleanup and evidence capture for future demonstrations.

## Conclusion

Across four weeks, the project delivered the minimum completion requirements and extended them with secure media handling, structured AI, depreciation, maintenance intelligence, transactional data integrity, role-aware indexes, alarms, tracing, and submission-ready documentation. The result is a working AWS application that protects asset information, supports real operational decisions, and can be demonstrated and maintained with clear evidence.